# Sprint Report #4

Roles

Scrum Master: Kaylee Harold

Product Owner: Johnny Yang

Developers: Aurora Liles, Melanie Magno, Jorge Nuñez

Expectations

This sprint, we wanted to get the actual budgeting logic completed and be able to have a basic budget based on a set number, like 30, 20, 50. We wanted to get the transactions implemented into the front end, and work on making the front end user friendly and ready for the first release. We wanted to keep the designated members in the front end, Aurora and Melanie, back end, Jorge and Kaylee, and CSS, Johnny.

Executions - what we did

Melanie:

Aurora: Completed a basic self-populating table for the homepage of the website to display the back-end transactions. Included data transformations for user readability, except for categories which will have to wait until authorization issue with categories is fixed.

Johnny:

Kaylee: Finished testing and implementing the transactions in the backend.

Jorge: Created routes for get and post categories. Created Custom category creation.

| Task | Owner | Status | Planned hrs. | Actual hrs. | Challenges/Solutions |
| --- | --- | --- | --- | --- | --- |
| Frontend-edit tab and visual tab | Melanie | ongoing | 2 | 4 | Learning how to use scripting language, working with a pie chart on the visuals page. Learning to use API calls in this situation and apply to this specific project items like adding transactions and visualizing the user’s budget User Story associated: As a user, I want to be able to enter my spent and earned money, so that I can keep track of how much money I have in a certain time period. |
| Homepage | Aurora | ongoing | 4 | 5 | I struggled with connecting the strategies I used for the logout function to the automatic table population. I also had to switch gears from working on logout to make the homepage to prepare for the presentation. I worked with my group member and she directed me to the correct documentation I needed. Associated user story: As a user, I want to be able to visualize my whole income to see where my bills are going towards. |
| Categories User story: As a varied spender, I want to define custom categories and subcategories so that the budget matches my personal spending habits | Jorge | ongoing | 2 | 4.5 | The constant need to have to recreate the database to fit the category was a little annoying, but easy to do with my branch. Will cause issues once it’s merged to main, so everyone will have to recreate the db at some point. The user authentication was causing issues with get and post, causing error 500, so I bypassed the auth logic for the time being. Will need to create that next sprint. |
| CSS Styling | Johnny | ongoing | 4 | 3 | Just pushed code to github. |
| Backend - Transactions/ Scrum Master | Kaylee | Completed | 6 | 5 | This week I juggled with time management, being the scrum master and the backend programmer, I wasn’t really able to complete as much in the backend. |

User Stories Worked/In Progress

Worked:

- As a user, I want to be able to enter my spent and earned money, so that I can keep track of how much money I have in a certain time period.

- As a user, I want to be able to view my net earnings calculated automatically by the app, so that I have to do as little math as possible.

- As a user, I want to be able to enter my spent and earned money, so that I can keep track of how much money I have in a certain time period.

- As a graduating student that wants to budget for the future in order to save to purchase a house, I want to be able to log my biweekly paychecks as well as my monthly planning in order to estimate how much money I need to save per month.

In Progress:

- As a DINK, my time is already very slim, so I want my transactions to be automatically categorized so I spend less time manually organizing my spending.

- As an individual who owns my own home (IN THIS ECONOMY??), so I want to be able to logout so no homeless person can log into my account.

- As an incompetent individual, I want to be able to visualize my whole income to see where my bills are going towards (like a piechart or something that shows how much of my income has been utilized).

Pros of team

Our team is actually working really well together, and because we have 2 people doing backend, 2 people doing frontend, and 1 person doing styling. We’re communicating well for the most part, and are moving along in our project.

Cons of team

Motivation is at a low because of the spring slump. We’re all exhausted, and with a very much needed spring break rest, we should be back up and running as good as new.

Sprint Retrospective

✅Tested and implemented transactions.

🔄Transaction implementations in the frontend.

🔄CSS Styling

✅Worked on templates for Pi chart in frontend.

Start – Stop – Continue

Start: Communicating better within the team and let frontend know when backend is fully implemented and tested.

Stop: Not communicating major changes within the project scope

Continue: Working at the pace we are, because it is working for us and puts us on schedule with what we expected.

Concerns - Discussion & Resolution

Concerns are on the team not having enough to work on within the sprint, and needing more to do to be consistent with everyone else’s workload. We plan to give more work to the ones who need it, and keep everything more even amongst team members to prevent burnout.

Sprint Review

Daily Scrum 3-3

Today we discussed what was done over the weekend (some backend transaction logic). We discussed what our plans were for this week as well on how far each person had gotten on each of their personal responsibilities.

Daily Scrum 3-5

Today we discussed who the next sprint scrum master and product would be. We decided it would be Johnny as the scrum master and Melanie as the product owner during Sprint 5. We plan to have the ability to add transactions completed this sprint as well as the ability to visualize the budget in a more user-friendly format. We also worked on the release needed for the midterm since we are presenting on Tuesday.

Time worked per employee (unpaid interns):

Kaylee -  4 hours in class, 1 out testing and debugging the transactions.

Aurora -  4 hours in class, 1 out of class planning

Jorge - 4 hours in class, 2 out of class to test the get and post functionality

Johnny - 3 hours in class to implement CSS and work on sprint.

Melanie - 4 hours in class doing the implementation of the adding a transaction to the user’s budget

Roles for next sprint

Scrum Master: Johnny

Product Owner: Melanie

Product Owner Summary (Johnny)

Sprint Goal
Got the actual transaction logic up and running and the basics of financial tracking up and running. We are starting the actual budgeting logic.

Completed Stories

- Transactions

-able to enter the amount of money earned/spent

- Budgeting categories

-category and sub-category to assign where the money is spent

-able to enter the amount of money earned/spent

Business Value

- Allows for tracking of expenses and income, the tracking of current balance, and keeps things secure with a login/out feature.

- Continuous validation on the frontend and API connection to ensure no bugs in the future.

Acceptance Criteria and Results

Next Sprint Goal
Presentation to the client of our progress on Tuesday.

- start on user authentication

- finishing up login on the front end

- finishing up transactions.

- finish up budgeting logic